## Slide 1: Arch Dental Associates
Tesseract Software Designs
Adam Franzen
End of Week 5

## Slide 2: Status – Last Week
  Update DDL to reflect new requirements (3 hours)
    Update code to reflect new DDL
  Login (part 2) (10 hours)
    Full database integration
    Establish initial permissions for logged in users
  Register (4 hours)
  Landing page (logged in) (2 hours)
  Update Documentation (1 hour)
  Admin – Manage Users (pending…)
  Admin – Create Account (pending…)
  Start work on User profile management and dependent management (pending…)

## Slide 3: Status – This Week
  Admin – Manage Users
  Admin – Create Account
  Start work on User profile management and dependent management

## Slide 4: Status – Challenges
  Some difficulties getting C# to generate dynamic JSON
  Time!

## Slide 5: Questions???