## Slide 1: Arch Dental Associates
Tesseract Software Designs
Adam Franzen
End of Week 2

## Slide 2: Status – Last Week
  Finalized database design (2.5 hours)
  Research Entity Framework (4 hours)
    Throwing out Entity Framework – Non-functional for .NET 4.0
  Wrote requirements based upon initial requirements doc (1.5 hours)
  Finalized Users/Roles (0.5 hours)
  Finalized front-end framework (0.5 hours)
    Single Page Application, Angular JS, Bootstrap-UI, Angular-UI, LESS, AJAX-JSON
  Finalize back-end framework (0.5 hours)
    Microsoft Web API
    Layered approach (Controller / Business Layer / Data Layer)
    Data Layer will utilize inline SQL

## Slide 3: Status – This Week
  Begin implementing features
    Establish UI Framework and tooling
    Establish back end framework layers and achieve Oracle connection
    Landing Page
    Logo
    Login / Security
    Navigation
    Encryption / Decryption of passwords and Tax ID (Social Security Number)

## Slide 4: Status – Challenges
  Spent a lot of time struggling with Entity Framework
    Couldn’t get it working despite many videos/tutorials showing it working
    Research shows that Oracle doesn’t play nicely with .NET 4.0 and Entity Framework