## Slide 1: Arch Dental Associates
Tesseract Software Designs
Adam Franzen
End of Week 4

## Slide 2: Status – Last Week
  Implementing features
    Established UI Framework and tooling (12 hours)
    Establish back end framework layers and achieve Oracle connection (6 hours)
    Landing Page (not logged in) (1 hours)
    Logo (.15 hours)
    Login / Security (pending) (3 hours)
    Navigation (0.5 hours)
    Encryption/Hashing of sensitive data (0.15 hours)
    Establish/Test database hooks (2 hours)

## Slide 3: Status – This Week
  Login (part 2)
    Full database integration
  Landing page (logged in)
  Admin – Manage Users
  Admin – Create Account
  Start work on User profile management and dependent management

## Slide 4: Status – Challenges
  Challenges with .NET 4.0 and MVC framework compatibility
    Seems that MVC and Web API prefer .NET 4.5
    Settled on using ASMX services
      Still obeying Web API standards and project layouts
  Transmitting AJAX calls independent of .NET framework
  Establishing Angular JS front end

## Slide 5: Questions???